Epic Willow Assessment Package
Alberta Provincial Vaccine Inventory Management System (VIMS)
Capability Assessment Request

Prepared for Epic response package | June 04, 2026

# Cover Letter

Subject: Request for Capability Assessment – Alberta Provincial Vaccine Inventory Management System (VIMS)

Alberta Primary and Preventative Health Services (PPHS) is evaluating whether Epic Willow and associated Epic modules can support provincial vaccine inventory management requirements.

This assessment is not intended to evaluate Epic’s clinical immunization documentation capabilities. Rather, the focus is on evaluating Epic’s ability to function as a province-wide vaccine supply chain management platform supporting:

Provincial Vaccine Depot (PVD)

Regional Vaccine Depots

Community Pharmacies

Physician Clinics

Public Health Programs

Wholesale Distributors

Epic is requested to complete this assessment and provide supporting architecture, implementation, commercial, and reference information.

# Important Context for Epic: EMR vs Provincial Vaccine Inventory Management System

Alberta requests that Epic assess Willow against a provincial public health supply chain operating model rather than a traditional hospital pharmacy inventory model.

The Alberta VIMS is not an EMR, Pharmacy Information System, or Immunization Registry. Its primary purpose is to manage the provincial vaccine supply chain from acquisition through allocation, ordering, distribution, inventory management, redistribution, wastage management, recall management, reporting, and operational accountability.

The VIMS manages approximately $150 million annually in vaccines and biologics and must support inventory accountability across multiple independent organizations.

## Alberta Provincial Operating Model

| Tier | Organizations / actors | Primary responsibilities |
| --- | --- | --- |
| Tier 1 | Provincial Vaccine Depot (PVD) | Central provincial inventory, allocation, receiving, shipping, recall coordination, shortage response, emergency response inventory. |
| Tier 2 | 13 Regional Vaccine Depots / PCA Vaccine Depots | Receive inventory from PVD, store inventory, redistribute inventory, support local providers, maintain depot-level stock visibility. |
| Tier 3 | Community providers including pharmacies, physician clinics, and public health clinics | Order vaccine, receive vaccine, maintain local inventory, return expired/wasted inventory, report inventory and wastage. |
| External partners | Wholesale distributors and potentially manufacturers | Support distribution logistics, shipment data, product movement, and potential future integration with external supply chain systems. |

## Key Difference from a Traditional Willow / Hospital Pharmacy Inventory Use Case

| Dimension | Traditional EMR / Willow pharmacy inventory lens | Alberta provincial VIMS lens |
| --- | --- | --- |
| Primary purpose | Support medication inventory and pharmacy operations within a health delivery organization. | Manage province-wide vaccine logistics, supply chain accountability, allocation, redistribution, and reporting. |
| Inventory scope | Hospital or health-system pharmacy inventory. | Provincial depot, regional depots, pharmacies, physician clinics, and public health inventory. |
| Patient encounter dependency | Often connected to clinical ordering, dispensing, and medication administration workflows. | Must function independently of patient encounters and clinical administration documentation. |
| Users | Pharmacy staff, clinicians, medication management users. | Provincial program staff, depot staff, providers, pharmacies, administrators, public health users, and potentially distributors. |
| Core risk | Medication availability and patient care workflow disruption. | Provincial supply disruption, inability to redistribute inventory, recall exposure, wastage, public accountability failure, emergency response failure. |
| Reporting | Operational pharmacy and medication management reporting. | Province-wide inventory, wastage, allocation, expiry, recall, redistribution, and emergency response reporting. |

## Illustrative Provincial Scenarios Epic Should Assess

Pandemic Redistribution: A shortage is identified in Calgary. The Province must identify available inventory across Alberta, locate lots nearing expiry, determine what inventory can be redistributed, initiate transfers, and track inventory in transit. This workflow occurs independently of a patient encounter.

Provincial Recall: A manufacturer issues a recall. The Province must identify every affected lot, every depot, pharmacy, and clinic holding recalled inventory, freeze or flag affected product, coordinate return workflows, and report completion status.

Cold Chain Incident: A provider reports a cold chain breach. The system must identify affected product, separate viable from non-viable inventory, capture reason codes, prompt required documentation, and support return or wastage reporting.

Expiry and Wastage Management: The Province must monitor near-expiry inventory and wastage by product and location, identify opportunities to redistribute product before expiry, and support audit reporting.

Provider Ordering Outside Threshold: A provider submits an order exceeding normal ordering thresholds. The system must allow the order, capture reason codes, route for approval where required, and preserve auditability.

# Section 1 – Assessment Objectives

Epic is requested to assess functional fit, implementation complexity, architectural feasibility, commercial impact, and referenceability.

| Response | Definition |
| --- | --- |
| Native | Available today in Epic Willow or an identified Epic module without modification. |
| Configuration | Available through standard Epic configuration, build, security, workflow, reporting, or implementation configuration. |
| Custom Development | Requires Epic development, non-standard customization, custom code, or product enhancement. |
| Third-Party | Requires an external non-Epic product or partner solution. |
| Not Supported | Cannot be supported or is not recommended by Epic. |

| Complexity rating | Definition |
| --- | --- |
| Low | Less than 40 hours total effort. |
| Medium | 40–200 hours total effort. |
| High | More than 200 hours total effort. |
| Major Enhancement | Product development or major solution extension required. |

## Reference Implementation Expectations

For each major capability, Epic should identify comparable customers or implementation patterns, including customer, jurisdiction, scope, number of sites, number of users, and similarity to Alberta.

# Section 2 – Strategic Questions

Provincial Supply Chain: Can Willow function as a province-wide vaccine supply chain platform independent of patient encounters? Describe the architecture, limitations, assumptions, and recommended operating model.

Public Health Use Case: Can Willow support PVD, regional depots, community pharmacies, physician clinics, and public health programs without requiring an Epic clinical implementation at each external site? Explain.

Multi-Organization Model: Describe how Epic would model PVD, 13 regional depots, approximately 1,500 pharmacies, physician clinics, public health offices, and wholesale distributors.

External Provider Access: Describe how external pharmacies and physician clinics would access the solution, authenticate, manage inventory, and submit orders without becoming full Connect Care / Epic clinical users.

Legal Entity and Data Segregation: Describe how inventory ownership, facility access, role-based permissions, and reporting boundaries would be managed across multiple organizations and legal entities.

Recommended Architecture: Would Epic recommend Willow as the primary VIMS, or a specialized VIMS integrated with Epic? Provide rationale, assumptions, and examples.

# Section 3 – Capability Assessment Matrix with Requirement Descriptions

Note — pre-populated by the Province (June 11, 2026): the response, approach, complexity, and assumptions columns below are the Province’s initial proposed responses, drawn from the Epic Willow Gap Assessment, the SBAR, and the Epic X12 and Pharmacy Inventory Management guides. They are working hypotheses intended to seed Epic’s formal response; entries marked ⚠ require Epic confirmation. Complexity shown as “Epic: · Portal:” splits Connect Care effort from custom external-portal build effort.

Epic should complete the following tables. The descriptions explain the Alberta VIMS business intent so Epic can assess the requirements against a provincial supply chain operating model rather than only a hospital pharmacy / EMR model.

| ID | Requirement | Alberta VIMS requirement description / business intent | RFP traceability | Epic response: Native / Config / Custom / 3rd Party / Not Supported | Epic proposed approach | Complexity / effort | Assumptions, dependencies, reference sites |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A1 | Provincial warehouse inventory management | Ability to manage the Provincial Vaccine Depot as the central warehouse for publicly funded vaccines and biologics, including receipt, storage, allocation, picking, packing, shipping, adjustments, and reporting. The intent is province-wide inventory control, not site-level medication inventory only. | Project objectives; SR-02; SR-09; SR-10 | Native / Configuration | Willow's core warehouse functions — receive, store, allocate, pick, pack, ship, adjust, report — are native. Provincial-scale configuration of the PVD as a central inventory location within Connect Care. | Medium | Confirmed-capability per Gap Assessment "Low/No Gap" list. PVD modelled as a Willow inventory location/facility. |
| A2 | Multi-tier distribution model | Ability to model and operate a three-tier distribution hierarchy: PVD → regional depots → community providers. The system must support different workflows, permissions, ordering rules, product lists, and visibility at each tier. | Project stakeholders; SR-02; SR-03; SR-04 | Configuration + Custom Development | Three-tier hierarchy (PVD → 13 depots → providers) modelled via Willow inventory locations — confirmed to require no Epic Department/Facility linkage, so depot and external (pharmacy/physician) locations can be created without limitation — plus internal-supplier configuration for Tiers 1–2; tier-specific ordering rules and product-list eligibility for external tiers enforced at portal order entry — only internal-tier visibility/security remains Epic-side. | Epic: Medium · Portal: Medium–High | Gap Assessment §1. Internal tiers simplified by single Connect Care instance; external tier rules live in the portal. |
| A3 | Depot-to-depot transfers | Ability to transfer inventory between PVD and regional depots, and potentially between depots, while preserving lot, expiry, quantity, shipment, receipt, and audit history. | SR-02; SR-10; RNA-02 | Configuration | Native Willow Direct Transfer (two-step) and Internal Purchase Request workflows preserve lot, expiry, quantity, shipment, receipt, and audit history. Configure PVD/depots as internal suppliers with purchase contracts. | Medium | Pharmacy Inventory Guide confirms transfer mechanisms. "Allow direct transfers" + receiving-location config required. |
| A4 | Depot-to-provider distribution | Ability for depots to distribute vaccine to pharmacies, physician clinics, and public health providers, including order approval, picking, packing, shipment, and receipt confirmation. | SR-02; SR-09; SR-15 | Configuration (internal) + Custom Development (external) | Public Health sites: native HyperDrive internal requests. Pharmacies/clinics: portal generates GHX XML → batch 48016 import → appears on depot "Requests to Fulfill" tab → pick/pack/ship. Receipt confirmation now native (June 11, 2026): site confirms receipt in portal → portal emits ADS "load" message → hold-location auto-transfer depot→site (PIM Guide pp. 31–32, 84–86). Portal is the shared external front end (portal scope expansion). | Epic: Medium · Portal: High | ⚠ Confirm with Epic: GHX XML schema, min. job interval (template 48016, parent SLG 3992958); hold-location auto-transfer with emulated ADS source. |
| A5 | Inventory receiving | Ability to receive product into inventory from suppliers, PVD, regional depots, wholesalers, or transfers, including product, lot, expiry, quantity, and holding location capture. | SR-02; SR-03; E barcode requirements | Native | Receive product with product/lot/expiry/quantity/holding-location capture. X12 856 ASN can auto-create and auto-receive shipments (`CREATE_SHIPMENT`, `AUTO_RECEIVE`). | Low | X12 Guide confirms inbound 855/856/810 + auto-balance creation (`CREATE_BALS_FOR_UNSTOCKED_ITEMS`). |
| A6 | Inventory returns | Ability for providers and depots to return expired, wasted, recalled, or otherwise non-viable product to the appropriate depot or PVD with reason codes and supporting documentation prompts. | SR-16 | Configuration + Custom Development (internal) / Portal (external) | Return-to-depot/PVD with configurable reason codes is native; guided prompts (cold-chain form attachment, product-problem form) and viable/non-viable separation per SR-16: external sites use portal guided-return forms, posted to Willow via established feeds; internal prompts remain an Epic workflow build. | Epic: Low–Medium · Portal: Low–Medium | Reason codes native; internal forced-documentation prompts custom (see B8); external prompts in portal. |
| A7 | Recall management | Ability to identify all locations holding a recalled product or lot, notify users, freeze/flag affected inventory, coordinate returns, and report recall completion status across the province. | SR-16; RNA-01; RNA-02 | Configuration (identification) + Portal (recall execution) | Lot-level identification native internally — and extends to external sites where portal-reported counts carry lot (external on-hand premise), making affected-site/lot identification a native Cogito report. Recall execution moves to the portal: multi-site notification via the portal notification engine (it already holds the site registry/contacts), acknowledgement tracking, freeze-at-order-entry (recalled lots blocked from portal ordering), return tracking, and completion reporting. | Epic: Low–Medium · Portal: High | Recall becomes a portal module over native identification, not an Epic product extension. Gap Assessment §3. ⚠ Lot granularity in ZPM messages gates external identification; ⚠ confirm no Epic module already covers provincial supply-chain recall. |
| A8 | Redistribution during shortages | Ability to identify inventory available for redistribution, including near-expiry product, and support transfers during supply shortages, recalls, or public health emergencies. | Project background/objectives; RNA-02; SR-10 | Configuration (visibility) + Custom Development (external action) | Internal near-expiry identification + Rebalance Stock activity (available Feb 2026) generates suggested transfers — native for PVD/depots. External visibility now native portal→ADS feed makes external balances visible to Rebalance Stock / near-expiry reporting. The pull-back action — instructing and tracking returns from external providers — runs through the portal notification engine + guided-return forms | Epic: Low–Medium · Portal: Medium | Gap Assessment §4. Rebalance Stock confirmed in Pharmacy Inventory Guide. ⚠ Confirm Rebalance Stock scopes across external inventory locations. |
| A9 | Emergency response inventory management | Ability to support urgent public health events requiring rapid visibility, allocation, shipment, and tracking of vaccine inventory across multiple organizations and regions. | Project objectives; AD-07; AD-08 | Configuration | Achievable through Willow allocation/transfer + reporting. Instance capacity is no longer a constraint (see scaling assumption); effort is the workflow/reporting build, not infrastructure. | High | Infra risk retired by scaling assumption. Functional build still required. |
| A10 | Pandemic response inventory management | Ability to scale and operate during pandemic response, including high-volume ordering, allocation, inventory visibility, redistribution, reporting, and multi-stakeholder coordination. | Project background/objectives; AD-07; AD-08 | Configuration | Same workflow basis as A9 at higher volume. Raw instance scaling is no longer the limiter; the open question narrows to batch-import/portal throughput during a provider ordering surge, plus the (custom) redistribution and bulk-ordering builds. | High | Depends on portal/batch path capacity (A4, C1, C10), not Epic instance sizing. |

| ID | Requirement | Alberta VIMS requirement description / business intent | RFP traceability | Epic response: Native / Config / Custom / 3rd Party / Not Supported | Epic proposed approach | Complexity / effort | Assumptions, dependencies, reference sites |
| --- | --- | --- | --- | --- | --- | --- | --- |
| B1 | Lot tracking | Track vaccine inventory by lot number at every holding location. Lot tracking must persist across receiving, transfers, ordering, returns, wastage, and recall workflows. | SR-03; RNA-02 | Native | Willow tracks inventory by lot at every holding location, persisting across receiving, transfers, ordering, returns, wastage, recall. | Low | Confirmed-capability list. |
| B2 | Expiry tracking | Track expiry dates for every vaccine lot and support near-expiry alerts, reporting, redistribution decisions, and wastage prevention. | RNA-04; SR-03; SR-12 | Native (internal) / Configuration (cross-tier, conditional) ⚠ | Expiry dates and near-expiry alerts native within an organization. Cross-tier aggregation for external sites becomes native reporting under the external on-hand premise, provided portal capture includes lot/expiry and the ADS interface persists it to external balances. | Low (internal) / Medium (external) | Gap Assessment §4. ⚠ Confirm lot/expiry support in ZPM messages (June 11, 2026 premise). |
| B3 | Batch management | Support batch upload, validation, and processing for vaccine and transfer data, including lot validation, mandatory review flags, error handling, retries, and operational monitoring. | SR-06 | Custom Development | No general-purpose batch intake pipeline with error queues, retries, and operational monitoring. GHX template 48016 covers external order import only; bulk vaccine/transfer data loads with validation dashboards must be built. | High | Gap Assessment §6. Epic ETL tools are not provider-facing/operational. |
| B4 | Product master management | Maintain vaccine product master data, including generic vaccine type, trade name, manufacturer, lot attributes, dose format, funding type, and product list eligibility by tier or provider group. | SR-03; SR-07; SR-08 | Native / Configuration | Vaccine product master maintained natively; building vaccines as medications (INR formulary records) aligns DIN/RxNorm identification and exposes mature FHIR `Medication`/`MedicationKnowledge` resources. | Medium | Decision dependency: vaccines-as-medications build (Gap Assessment, FHIR section). |
| B5 | Inventory adjustments | Allow authorized users to increase or decrease on-hand quantities using configurable reason codes, while preserving audit history and preventing unauthorized changes. | SR-19; SR-04 | Native | On-hand increase/decrease with configurable reason codes and preserved audit history (SR-19). | Low | Confirmed-capability list. |
| B6 | Inventory reconciliation | Support physical counts, count sheets, inventory reconciliation reports, discrepancy resolution, and audit-ready reconciliation documentation. | RNA-03; Appendix D supplements | Native | Physical counts, count sheets, reconciliation reports, discrepancy resolution within a facility (RNA-03). | Low | Confirmed-capability list. |
| B7 | Wastage tracking | Track wasted vaccine quantities in doses by product, location, reason, and inventory tier. Supports provincial wastage reporting and cost-effectiveness monitoring. | SR-12; SR-16 | Native | Wastage in doses by product, location, reason code, tier (within instance). | Low | Confirmed-capability list; reporting breakdown by tier via Cogito (see D4). |
| B8 | Cold chain incident management | Capture cold chain breach reason codes, prompt required documentation, separate viable from non-viable inventory, and support return/wastage workflows. | SR-16 | Configuration + Custom Development (internal) / Portal (external) | Reason codes and wastage-with-cause native; the guided incident workflow (branching prompts, forced documentation, auto-flagging, supervisory notification) requires custom build internally. External sites capture incidents through portal guided forms with results posted to Willow via established feeds and supervisory notification via the portal engine. | Epic: Medium · Portal: Low–Medium | Gap Assessment §5. |
| B9 | Multi-location storage | Manage inventory across multiple holding points and storage levels such as fridge, cart, shelf, depot, provider site, and other configured locations. | SR-09; SR-10 | Native | Fridge/cart/shelf/depot holding points configurable within a facility (SR-09, SR-10). | Low | Confirmed-capability list. |
| B10 | Holding point management | Restrict where products may be picked from and display holding locations on picking/packing slips to support efficient warehouse and depot operations. | SR-09; SR-10 | Native | Restrict pick locations and display holding points on picking/packing slips. | Low | Confirmed-capability list (SR-09). |

| ID | Requirement | Alberta VIMS requirement description / business intent | RFP traceability | Epic response: Native / Config / Custom / 3rd Party / Not Supported | Epic proposed approach | Complexity / effort | Assumptions, dependencies, reference sites |
| --- | --- | --- | --- | --- | --- | --- | --- |
| C1 | Provider ordering | Allow community providers, pharmacies, physician clinics, and public health clinics to order vaccine from the appropriate depot based on role, product list, eligibility, and location. | SR-02; SR-04 | Configuration (internal) + Portal (external) | Public Health: native internal requests on HyperDrive. Pharmacies/clinics: portal → GHX XML batch 48016 (routine) / Interconnect (urgent). Ordering UI is part of the core portal build (portal scope expansion). | Epic: Medium · Portal: High | ⚠ Confirm 48016 schema + Interconnect urgent-order endpoint. |
| C2 | Order approval workflows | Support order approval by depot or provincial users, including tier-specific permissions, review rules, variance checks, and order status tracking. | SR-02; SR-04; SR-13; SR-14 | Portal (pre-import approval) / Configuration (fallback) | External orders are held in a portal approval queue before batch import — depot/program reviewers approve/reject/adjust with variance flags; Willow only receives approved orders, so no Epic-side approval build. Fallback/alternative: Inventory Workqueue Blocking Rules + Immediate Sign Off (PIM Guide pp. 135–136) if Epic-side gating is preferred. | Epic: Low · Portal: Medium–High | Gap Assessment §2 — Epic-side custom development eliminated by pre-import approval. Internal (depot↔PVD) approvals, if required, still need Epic workqueue config. |
| C3 | Order status tracking | Display order status throughout lifecycle: submitted, reviewed, approved, picked, packed, shipped, received, partially fulfilled, rejected, or cancelled. | SR-15 | Configuration (internal) + Portal (external) ⚠ | Internal: native via "Requests to Fulfill" / request lifecycle. External: portal surfaces in-Willow lifecycle via Interconnect reads and owns post-ship/receipt status from its own events (imported requests close on ship, PIM Guide p. 156 — the portal covers the gap Willow cannot). | Epic: Low · Portal: Medium | ⚠ Confirm Interconnect order-status-by-ID read endpoint. |
| C4 | Shipment tracking | Support visibility into shipping status and shipment-related notifications, including recipient alerts when vaccine has shipped. | SR-15 | Native / Configuration + Portal (external alert) ⚠ | Outbound shipment tracking native with configuration (SR-15). "Vaccine shipped" alert to external recipients issued by the portal notification engine (shared build — see C7), fed by a Willow shipment event/extract. | Epic: Low–Medium · Portal: Low (shared engine) | ⚠ Confirm outbound event/extract mechanism (push/poll) from Willow — see Open Confirmation Item 14. |
| C5 | Variance thresholds | Support ordering thresholds based on expected usage, inventory on hand, product rules, location, or ordering schedule, while allowing authorized exceptions. | SR-13; SR-14 | Configuration + Portal (enforcement) | Par-level configuration approximates thresholds — grounded in actual reported on-hand since ZPM-22/23 maintain par/optimum/maximum on external balances (June 11, 2026 premise). Threshold enforcement moves to portal order entry (portal scope expansion): usage-/schedule-based variance logic checks each external order against Willow pars/on-hand before submission (SR-13). No Epic-side variance build. | Epic: Low–Medium · Portal: Medium | Gap Assessment §1; external on-hand premise. Portal needs on-hand/par read (see C8 ⚠). |
| C6 | Exception justification | Capture configurable reason codes when a provider places an order outside variance thresholds. Preserve exception data for review, approval, reporting, and audit. | SR-14 | Portal | Configurable reason-code capture on out-of-threshold orders at portal order entry, preserved in the portal (and carried on the imported order where the GHX schema allows) for review/approval/reporting/audit (SR-14). | Epic: Low · Portal: Medium | Gap Assessment §1 — re-assessed June 11, 2026: Epic-side custom build eliminated; capture happens before import. ⚠ Confirm whether 48016 GHX XML carries free-text/reason fields. |
| C7 | Automated notifications | Send in-system or email notifications for shipment, low stock, near expiry, user account events, and program administrator communications. | RNA-04; SR-15; SR-20; SR-21 | Configuration (internal) + Portal (external — single notification application) | Internal via Epic in-system/email. All external notifications consolidated in the portal notification engine: shipment (C4), low stock, near expiry, recall (A7), pull-back (A8), program-admin email (SR-20/SR-21), new-user/password emails. One shared engine serves all rows. | Epic: Low–Medium · Portal: Medium (shared engine, built once) | RNA-04, SR-15, SR-20, SR-21. ⚠ Event/extract feed from Willow/Cogito to drive triggers (Open Confirmation Item 14). |
| C8 | Inventory-driven ordering | Display on-hand inventory at the ordering location and support ordering decisions based on inventory balance, minimum increments, ordering schedule, and product eligibility. | SR-11 | Configuration (internal + external data) + Custom Development (portal display) | On-hand display, minimum increments, ordering schedule native internally (SR-11). External on-hand now exists as native Willow balances — and since ZPM-22/23 maintain pars, Willow's replenishment logic can generate system-suggested resupply for external sites, shifting routine ordering from provider-push toward par-driven replenishment. Portal display of Willow-side balance and suggested-resupply surfacing need an Interconnect/extract read. | Epic: Low–Medium · Portal: Low–Medium | ⚠ Confirm on-hand-by-location read for portal (narrowed — display only, no longer the data source). Read also feeds C5 threshold checks. |
| C9 | Forecast-based ordering | Support or integrate with forecasting logic to estimate demand, optimize allocation, reduce wastage, and inform ordering decisions. Epic should indicate whether this is native, analytics-based, or requires external tools. | Project objectives; D8/D9 | Third-Party / Not Supported (native) | No native demand forecasting or AI allocation. Requires third-party forecasting tool integrated to Willow data, or manual process. Is already under development by the PHSI team using Snowflake and Tableau | Major Enhancement | Gap Assessment §10. Desirable, not mandatory. |
| C10 | Bulk ordering | Support high-volume or batch ordering workflows for large providers, depots, campaign periods, influenza season, or pandemic response. | SR-06; SR-11 | Configuration | High-volume/seasonal ordering via internal request workflow and batch import; load-tied to A9/A10 scaling question. | Medium | Depends on infra confirmation for peak periods. |

| ID | Requirement | Alberta VIMS requirement description / business intent | RFP traceability | Epic response: Native / Config / Custom / 3rd Party / Not Supported | Epic proposed approach | Complexity / effort | Assumptions, dependencies, reference sites |
| --- | --- | --- | --- | --- | --- | --- | --- |
| D1 | Real-time inventory visibility | Provide near real-time visibility into vaccine location, quantity, lot, expiry, and movement across all tiers of the provincial supply chain. | Project objective 1; RNA-02 | Configuration + Interface (external via portal→ADS feed) | Near-real-time across PVD/depots via Cogito/Workbench. External sites now report on-hand through the portal, posted to native Willow balances via the ADS interface — Cogito reports external locations like internal ones; no separate visibility layer. | Medium | External data freshness = provider reporting cadence through the portal, not a technical limit. Gap Assessment §5 external-visibility gap substantially resolved. |
| D2 | Provincial inventory dashboard | Provide dashboard views for provincial users showing inventory by product, lot, region, depot, provider, funding type, expiry horizon, and supply status. | RNA-01; RNA-02 | Configuration | Cogito / Radar dashboards and SlicerDicer for inventory by product, lot, region, depot, funding type, expiry horizon. | Medium–High | Requires Cogito reporting build; ⚠ confirm Cogito licensing in scope. |
| D3 | Near-expiry reporting | Identify products nearing expiry by location and product to support redistribution, wastage prevention, and operational follow-up. | RNA-01; RNA-04 | Native / Configuration | Near-expiry reporting native within instance; external-site coverage now extends via portal-reported counts if lot/expiry is captured | Medium | RNA-01/RNA-04. ⚠ Lot/expiry in ZPM feed. |
| D4 | Wastage reporting | Report vaccine wastage by product, location, reason code, tier, and time period. Support export and audit review. | RNA-01; SR-12; SR-16 | Configuration | Wastage by product/location/reason/tier/period via Cogito; export to CSV/PDF/Excel. | Medium | SR-12, RNA-01. |
| D5 | Recall reporting | Report affected locations, quantities, lots, return status, and completion status for recall events. | SR-16; RNA-01 | Configuration (identification) + Portal (workflow reporting) | Affected-location/quantity/lot identification becomes native Cogito reporting over external balances. Return-progress/acknowledgement/completion reporting comes from the portal recall module (A7) — the portal holds the execution data. | Epic: Medium · Portal: (within A7 module) | Tied to A7. ⚠ Lot granularity in ZPM feed. |
| D6 | Ordering trends | Report vaccine ordering and usage trends by tier, product, location, provider group, and time period. | RNA-01 | Configuration | Ordering/usage trends by tier/product/location/provider group/period via Cogito. | Medium | RNA-01. |
| D7 | Utilization trends | Support analysis of inventory movement, use, wastage, and ordering patterns to inform program planning and allocation decisions. | Project objectives; RNA-01 | Configuration | Movement/use/wastage/ordering pattern analysis via Cogito. | Medium | Project objectives; RNA-01. |
| D8 | Forecasting | Provide forecasting or integration with forecasting tools to anticipate vaccine demand and inform procurement, allocation, and redistribution decisions. | Project background/objectives | Third-Party | Forecasting/demand anticipation not native; integrate external analytics/forecasting tool. | Major Enhancement | Gap Assessment §10. |
| D9 | Demand planning | Support demand planning across routine programs, seasonal programs, outbreaks, and pandemic campaigns. Epic should explain whether Cogito or other analytics tools are required. | Project objectives | Third-Party / Configuration (limited) | Cogito supports historical analysis; predictive demand planning across routine/seasonal/outbreak/pandemic likely external. | Major Enhancement | ⚠ Confirm Cogito predictive scope vs external tool. |
| D10 | Pandemic inventory modelling | Support modelling of inventory supply, regional demand, allocation scenarios, and surge distribution during pandemic response. Epic should identify whether this requires external analytics or custom modelling. | Project objectives | Third-Party / Custom Development | Supply/demand/allocation scenario modelling and surge distribution require external analytics or custom modelling. | Major Enhancement | Project objectives. |

| ID | Requirement | Alberta VIMS requirement description / business intent | RFP traceability | Epic response: Native / Config / Custom / 3rd Party / Not Supported | Epic proposed approach | Complexity / effort | Assumptions, dependencies, reference sites |
| --- | --- | --- | --- | --- | --- | --- | --- |
| E1 | GS1 Data Matrix | Support GS1 Data Matrix barcode standards for vaccine product identification and automated capture of manufacturer barcode data. | SR-05 | Configuration | Willow supports barcode-scanning input; configure GS1 Data Matrix parsing for vaccine product identification. | Medium | SR-05 allows 12-month delivery window; pre-RFP roadmap evidence needed. |
| E2 | WHO AIVP compliance | Align barcode functionality with WHO Automated Identification of Vaccine Products standards for vaccine identification and traceability. | SR-05 | Configuration | Align scanning to WHO AIVP; build DIN/GTIN ↔ internal item crosswalk (X12 guide references NDC — Canadian DIN mapping required). | Medium | X12 Guide Canada note; engage Epic Canadian EDI team. |
| E3 | Barcode receiving | Use barcode scanning during receiving to populate product, manufacturer, lot number, expiry date, and other inventory fields to improve accuracy and reduce manual entry. | SR-05; SR-03 | Native / Configuration | Scan during receiving to populate product/manufacturer/lot/expiry. | Medium | E1/E2 parsing prerequisite. |
| E4 | Barcode picking | Use barcode scanning to support picking workflows and verify correct product, lot, quantity, and holding location during order fulfillment. | SR-05; SR-09 | Configuration | Scan-verify product/lot/quantity/holding location during fulfillment. | Medium | Aligns with picking/packing (SR-09). |
| E5 | Barcode inventory counts | Support barcode-assisted physical counts and reconciliation to improve count accuracy and reduce manual effort. | SR-05; RNA-03 | Configuration | Barcode-assisted counts/reconciliation. | Medium | Supports RNA-03. |
| E6 | Automated lot capture | Automatically capture lot number from vaccine manufacturer barcode where available and map it into inventory records. | SR-05 | Configuration | Parse lot from GS1 barcode into inventory record. | Medium | Depends on GS1 parsing build. |
| E7 | Automated expiry capture | Automatically capture expiry date from barcode where available and use it for expiry management, near-expiry alerts, and recall/wastage reporting. | SR-05 | Configuration | Parse expiry from GS1 barcode for expiry/near-expiry/recall use. | Medium | Depends on GS1 parsing build. |

| ID | Requirement | Alberta VIMS requirement description / business intent | RFP traceability | Epic response: Native / Config / Custom / 3rd Party / Not Supported | Epic proposed approach | Complexity / effort | Assumptions, dependencies, reference sites |
| --- | --- | --- | --- | --- | --- | --- | --- |
| F1 | REST APIs | Support REST APIs for integration, automation, data exchange, reporting, and future interoperability with provincial systems or external platforms. | AD-09; AD-11; AD-12 | Native | Epic FHIR R4 and Interconnect expose REST APIs for integration/automation/data exchange. | Medium | AD-09/AD-11/AD-12. Write-side supply operations still need confirmation (see F4). |
| F2 | HL7 v2 | Support HL7 v2 where needed for healthcare integration patterns, including inbound, outbound, or bidirectional messages where applicable. | AD-10; SR-01 | Native | HL7 v2 inbound/outbound/bidirectional via Epic Bridges (MLP over TCP/IP). | Medium | AD-10, SR-01. Identify any Z-segment deviations. |
| F3 | HL7 v3 | Support HL7 v3 where needed for legacy or provincial health information exchange patterns. | AD-10 | Custom Development | HL7 v3 is not supported by Epic. Would have to be translated at the Regional Integration Engine layer. | Medium | AD-10; scope-dependent. |
| F4 | FHIR | Identify any FHIR capabilities, scope, limitations, relevant resources, and how FHIR would or would not be used for vaccine inventory versus immunization clinical records. | AD-10; AD-12 | Native (read) / ⚠ Confirm (write) | Mature FHIR on medication domain (`Medication`, `MedicationKnowledge`, `MedicationRequest`, `MedicationDispense`). Supply chain — `SupplyRequest`/`SupplyDelivery` write to Willow is the key open item; `SupplyRequest.item` can reference a `Medication`. | Medium | ⚠ Confirm Epic support for SupplyRequest/SupplyDelivery writes (Gap Assessment, FHIR section). MedicationRequest cannot model bulk requisitions (no patient context). |
| F5 | CSV Import/Export | Support standard import/export in CSV and related formats for inventory, reporting, batch processing, reconciliation, and data migration. | AD-09; SR-17 | Native / Configuration | Standard CSV/SQL/tab-delimited import/export for admin users (SR-17); reporting export native via Cogito. | Low–Medium | AD-09, SR-17. |
| F6 | SFTP | Support secure file transfer patterns for batch data exchange, reporting feeds, migration, or partner integrations. | AD-09 | Native / Configuration | Secure file transfer for batch feeds; aligns with GHX XML deposit/import (template 48016). | Low–Medium | AD-09. |
| F7 | Provincial immunization repository integration | Describe how VIMS would integrate with Alberta immunization repositories or registries if needed, while preserving the distinction between inventory and clinical immunization records. | AD-12; SR-01 | Configuration / Custom Development | Integrate to Alberta immunization registry while preserving inventory-vs-clinical distinction. | High | AD-12, SR-01; interface design required. |
| F8 | Connect Care integration | Describe how Willow/VIMS would integrate with Connect Care where inventory, administration, or reporting workflows intersect, including whether all sites must be Epic-enabled. | AD-12; SR-01 | Native | VIMS lives within the Connect Care instance — no external interface for internal tiers. | Low | Core architecture premise (SBAR). |
| F9 | Netcare integration | Describe whether and how inventory-related data would integrate with Netcare, recognizing Netcare is primarily clinical health information infrastructure rather than supply chain infrastructure. | AD-12 | Custom Development | Netcare is a patient-centric portal and does not currently support presenting provider-centric inventory data. Connect Care already integrated with Netcare for other data. This question needs to be answered by the Netcare team. | TBD | AD-12; scope to confirm. |
| F10 | Pharmacy system integration | Describe how independent pharmacy systems could exchange order, shipment, inventory, or administration-related data with Epic/Willow without each pharmacy operating as a full Epic clinical site. | AD-09; AD-12; SR-01 | Custom Development | Independent pharmacy systems (Kroll/PharmaClik) exchange order/shipment/inventory data without becoming Epic clinical sites — via the portal + batch/Interconnect; DIN-based product identification aligns with medication build. Inventory updates now have a documented Epic-side mechanism: portal back end → ADS load/unload interface (June 11, 2026 premise) — the custom surface is portal capture/translation, not a bespoke Epic interface. Pharmacy systems without interface capability use batch file uploads to the portal (portal scope expansion). | Epic: Low–Medium · Portal: Medium–High | AD-09/AD-12/SR-01; Gap Assessment FHIR/X12 sections; PIM Guide pp. 84–86. |

| ID | Requirement | Alberta VIMS requirement description / business intent | RFP traceability | Epic response: Native / Config / Custom / 3rd Party / Not Supported | Epic proposed approach | Complexity / effort | Assumptions, dependencies, reference sites |
| --- | --- | --- | --- | --- | --- | --- | --- |
| G1 | Role-based access control | Support role-based access that restricts ordering, editing, deletion, inventory visibility, and facility access by user role, organization, tier, and assigned facility. | SR-04; PS1-PS5 | Native / Configuration | Epic security classes/templates restrict ordering, edit, delete, visibility, and facility access by role/tier/facility; Tier-3 multi-facility dropdown (SR-18). | Medium | SR-04, PS1–PS5. External pharmacy isolation via EAF-scoped portal identities. |
| G2 | Multi-factor authentication | Support strong authentication and MFA for user access, including external users where applicable. | PS7; PS10 | Native / Configuration | Epic + portal MFA; federation/SSO (SAML/OIDC/OAuth2) for external users. | Low | PS7, PS10. |
| G3 | Audit logging | Capture audit logs for user activity, access, configuration changes, privilege changes, inventory adjustments, order actions, and security events. Support administrative audit reporting. | PS13-PS15B; PLAS | Native | Epic captures user activity, config/privilege changes, inventory/order actions; admin audit reporting (PLAS-aligned). | Low | PS13–PS15B, PLAS 2.0. |
| G4 | Canadian hosting | Host servers and data stores in Canada to meet Alberta privacy, security, data residency, and operational expectations. | AD-03; PS43 | Native ✅ | Connect Care is an HSS-hosted Epic instance running in Alberta data centres — Canadian hosting requirement met. | Low | Resolved June 11, 2026 (AD-03, PS43). |
| G5 | Data residency | Restrict data storage, processing, backup, recovery, and network traffic to Canadian environments where required. | Contract POPA/HIA clauses; PS43 | Native ✅ | HSS self-hosting in Alberta data centres keeps storage/processing/backup/recovery/network within Canada. | Low | Resolved June 11, 2026 (POPA/HIA, PS43). |
| G6 | Encryption at rest | Encrypt sensitive data and backups at rest using appropriate cryptographic controls and key management. | PS11; PS26 | Native | Cryptographic protection of data and backups with key management. | Low | PS11, PS26 (SC-13). |
| G7 | Encryption in transit | Protect all network communications using secure protocols such as TLS/SSH and appropriate transmission integrity controls. | PS12 | Native | TLS/SSH transport protection. | Low | PS12 (SC-8). |
| G8 | Disaster recovery | Provide disaster recovery with documented plan, annual testing, Canadian facilities, and RTO/RPO commitments. RFP indicates RTO within 24 hours. | Schedule C; PS25; PS26 | Native / Configuration | HSS-hosted DR (Alberta data centres) with documented plan, annual testing, RTO≤24h. | Medium | Schedule C, PS25/PS26; Canadian DR facility resolved June 11, 2026 via HSS Alberta hosting (G4/G5); confirm DR plan documentation and test cadence. |
| G9 | Business continuity | Maintain operations during disruptions through business continuity planning, support processes, backups, incident management, and recovery procedures. | Schedule C; OP-01; PS25 | Native / Configuration | BCP, backups, incident management, recovery (CP-2/CP-9/CP-10). | Medium | Schedule C, OP-01, PS25. |
| G10 | HIA compliance support | Support Alberta Health Information Act obligations, privacy controls, security safeguards, auditability, breach response, and role-based access appropriate to health information handling. | HIA; POPA; ATIA; PS controls | Configuration + Governance | HIA/POPA/ATIA privacy controls, safeguards, auditability, breach response, RBAC. Multi-organization data ownership needs legal review. | TBD |  |

# Additional RFP Requirement Groups Epic Should Address

In addition to the capability domains above, Epic should respond to the following Alberta RFP requirement groups.

| ID | Requirement | Alberta VIMS requirement description / business intent | RFP traceability | Epic response: Native / Config / Custom / 3rd Party / Not Supported | Epic proposed approach | Complexity / effort | Assumptions, dependencies, reference sites |
| --- | --- | --- | --- | --- | --- | --- | --- |
| UX1 | SaaS cloud web-based frontend | Browser-based SaaS access with minimal technical requirements for end users. This is especially important for external providers who may not be on Alberta Health Shared Services infrastructure. | UE-01; AD-06 | Native (internal) + Custom Development (external) | HyperDrive is web-based for internal users; community providers use the custom web portal (browser-only, minimal requirements). | Low | UE-01, AD-06. |
| UX2 | Responsive UI and accessibility | Responsive user interface across supported devices, screen sizes, and browsers; alignment with Government of Alberta and PPHS UI/UX expectations. | UE-08 | Not Supported (core Willow) / Custom Development (portal) | Epic's HyperDrive UI was not designed to GoA/PPHS UI-UX/WCAG standards and cannot be reskinned; the custom external portal can be built to standard. | Medium (portal) | Gap Assessment §8 — compliance gap for the Epic UI. |
| UX3 | Self-help and online education | Contextual help, tutorials, online education, role-based training, and materials that remain current with releases. | UE-05; UE-06; UE-07; Appendix B | Native / Configuration | Epic in-app help, training materials, role-based content; portal help built to standard. | Medium | UE-05/06/07, Appendix B. |
| OPS1 | Multiple environments | At least production, UAT, sandbox/external interface testing, and training environments, with access to databases where applicable. | AD-02 | Native / Configuration | Epic provides POC/non-production environments (prod, UAT, sandbox, training) with DB access. | Low | AD-02; confirm 4-environment + DB-access provisioning model. |
| OPS2 | Scalability | Support at least 5,000 named users and 500–1,000 concurrent users, with scalable architecture and performance expectations. | AD-07 | Native / Configuration | The existing instance is provisioned for ~100,000 users; the VIMS population is a marginal addition well within capacity. | Low | Scaling assumption (June 9, 2026); AD-07. Confirm licensing for added named users. |
| OPS3 | Availability and reliability | 24/7 availability, fault tolerance, scheduled maintenance outside business hours, and defined service level commitments. | AD-08; Schedule A | Native / Configuration | 24/7 availability, fault tolerance, maintenance windows, SLAs per HSS hosting of the Alberta Epic instance. | Low | AD-08, Schedule A; confirm HSS Alberta data centres meet Tier II+ (OP-03). |
| OPS4 | Service desk support | Support approximately 5,000 end users with defined service desk processes, ticketing, escalation, response times, and reporting. | OP-02; OP-06; Schedule A | Configuration / Services | Defined service desk, ticketing, 15-min call response, escalation (OP-06). | Low | OP-02/OP-06, Schedule A; commercial/staffing model. |
| OPS5 | Training and change management | Provide training plans, materials, virtual/online modules, train-the-trainer where applicable, user readiness, and adoption support. | Appendix B; Attachment #4 | Services / Configuration | Role-based training, external-provider training, train-the-trainer, readiness/adoption. | Medium | Appendix B, Attachment #4. |
| OPS6 | Transition and data migration | Transition from existing VIMS, migrate data, validate migration, support cutover, maintain operations, and minimize disruption. | Appendix B; Schedule D; Attachment #4 | Custom Development / Services | Migrate from existing VIMS, map/validate/reconcile data, cutover, parallel run. | High | Appendix B, Schedule D; historical-data approach to define. |
| OPS7 | Service levels and reporting | Provide bi-weekly project reporting and monthly service level reporting for outages, data integrity, security incidents, documentation quality, UAT defects, incidents, and call abandonment. | RFP 3.2; Schedule A | Configuration / Contractual | Bi-weekly project + monthly SLA reporting (outages, integrity, incidents, UAT defects, abandonment). | Medium | RFP 3.2, Schedule A. |
| OPS8 | Security controls and SDLC | NIST-informed controls for access, authentication, encryption, logging, incident response, vulnerability management, penetration testing, privacy, SDLC, and change management. | PS1-PS43 | Native (Epic posture) | NIST 800-53-informed controls across access, encryption, logging, IR, vuln mgmt, pen testing, SDLC, change mgmt. | Low | PS1–PS43; map Epic attestations (e.g., HITRUST/SOC2) to PS controls. |

# Section 4 – Architecture Assessment

Epic should provide architecture diagrams and narrative descriptions for the following options.

| Architecture option | Required Epic response |
| --- | --- |
| Willow as primary VIMS | Show how Willow would support PVD, regional depots, pharmacies, physician clinics, public health programs, and wholesale distributors. Identify required Epic modules, external access model, security model, reporting model, and integration points. |
| Willow plus Epic ecosystem | Show Willow, Healthy Planet if applicable, Cogito, Interconnect, FHIR APIs, reporting, analytics, identity, audit, and integration services. |
| Specialized VIMS integrated with Epic | Show a dedicated provincial VIMS as the supply chain system of record, with Epic integration for clinical immunization or medication workflows where appropriate. |
| Hybrid / phased model | Show how Alberta could start with a specialized or interim VIMS and integrate with Epic over time, including future optional Willow or Cogito integration. |

## Architecture Diagrams Requested

Logical application architecture

Deployment / hosting architecture

Organization and facility model

Identity and access management model

Data flow and integration architecture

Reporting and analytics architecture

Disaster recovery and business continuity architecture

External provider access model

Security and audit logging model

# Section 5 – Gap Assessment

Note — pre-populated by the Province (June 11, 2026): gap rows below carry the Province’s proposed workarounds, effort estimates, and residual-risk ratings from the Initial Proposed Responses analysis. Struck-through rows are resolved and retained for traceability. The Reference implementation column is left for Epic.

| Gap | Requirement impacted | Business impact | Epic workaround | Estimated effort | Residual risk | Reference implementation |
| --- | --- | --- | --- | --- | --- | --- |
| Inbound requisitions from external pharmacies/clinics | C1, A4, SR-02 | Tier-3 ordering cannot occur natively; core distribution flow blocked. Imported requests close when all items ship (PIM Guide p. 156) — but receipt confirmation is now native portal receipt event → ADS "load" message → hold-location auto-transfer depot→site (pp. 31–32) | Custom portal → GHX XML batch import (template 48016, PIM Guide pp. 156–159; Epic engagement via SLG 3992958); Interconnect for urgent/status; portal→ADS feed for receipt + on-hand | Epic: Medium · Portal: High | Medium — import pattern verified in primary Epic documentation; outstanding: batch interval, volume at ~1,500 sites, workqueue gating of imported requests |  |
| Multi-organization inventory & data separation | A2, G1, G10 | Willow Inventory locations can be created with no real limitations | None | Low | Residual is security configuration (per-location visibility scoping) + legal/governance review of data ownership, not an architectural gap | — |
| Province-wide recall management | A7, D5, SR-16 | Cannot reliably notify/freeze/return recalled lots across ~1,500 sites. External balances (with lot, if confirmed) make affected-site/lot identification a native report. Portal recall module handles notification, acknowledgement, freeze-at-order-entry, return tracking, completion reporting | Portal recall module over native Cogito identification — no Epic product extension required | Epic: Low–Medium · Portal: High (down from Major Enhancement) | Medium — both halves now have a defined home; conditional on lot in the portal→ADS feed and portal delivery |  |
| Order approval routing & status tracking | C2, C3 | Native status lifecycle documented (Draft→Submitted→Shipped→Received→Closed; picking is an activity, not a status — PIM Guide pp. 125, 140, 156). Native approval candidate: Inventory Workqueue Blocking Rules + Immediate Sign Off (pp. 135–136) | Primary portal pre-import approval queue — Willow only receives approved orders, eliminating the Epic-side approval build. Fallback: Workqueue Blocking Rules if they apply to imported Requests-to-Fulfill (confirm with Epic TS). Provider-facing status via portal — imported requests close on ship (p. 156), so the portal owns post-ship status from its own events | Epic: Low · Portal: Medium–High | Low–Medium — pre-import approval removes the dependency on Epic workqueue confirmation; residual is portal delivery |  |
| Tier-based ordering rules & variance thresholds | C5, C6, A2 | Eligibility/threshold enforcement and exception capture absent | Portal order-entry enforcement eligibility rules, threshold checks against Willow pars/on-hand, reason-code capture — all before import. Epic side reduced to par configuration | Epic: Low–Medium · Portal: Medium–High | Low–Medium — enforcement point well-defined; depends on on-hand/par read (C8 ⚠) and portal delivery |  |
| Redistribution workflow for external providers | A8 | Cannot pull near-expiry stock back from external sites. Visibility side resolved June 11, 2026 — external balances native via portal→ADS feed | Internal: Rebalance Stock (Feb 2026), potentially scoped across external locations (⚠ confirm). External pull-back action: portal notification engine + guided-return forms (portal scope expansion) | Epic: Low–Medium · Portal: Medium | Low–Medium — both visibility and action now have defined homes |  |
| Infrastructure impact on Connect Care clinical ops (retired) | A9, A10, OPS2 | Resolved by assumption — instance scaled for ~100,000 users; VIMS load is marginal | N/A — scaling assumption accepted | None | Closed. Residual is licensing for added named users + batch/portal path throughput, not instance capacity | — |
| Cold chain incident guided workflow | B8, A6 | Inconsistent documentation/handling of breaches | Internal: Epic workflow build (branching prompts, forced docs). External: portal guided forms (portal scope expansion) | Epic: Medium · Portal: Low–Medium | Low–Medium |  |
| Batch data processing pipeline | B3 | No operational bulk-load with validation/error queues | Custom ETL + error UI + monitoring | High | Medium |  |
| GoA/PPHS UI-UX & WCAG compliance | UX2 | Mandatory UI standard unmet by core Epic UI | External portal built to standard; core Willow UI cannot be reskinned | High (portal) | Medium–High — Epic UI remains non-compliant |  |
| Bandwidth performance ≤10 Mbps | UE-02 | Rural/pharmacy performance unproven for heavy workflows | Portal designed for low bandwidth; Epic benchmark for HyperDrive | ⚠ Confirm | Medium |  |
| Forecast-based ordering / demand modelling | C9, D8, D9, D10 | No predictive allocation/demand planning. Data foundation improved June 11, 2026 — actual external on-hand/consumption now captured in Willow | Third-party analytics integration over Willow data | Major Enhancement | Low — desirable, not mandatory |  |
| External on-hand data quality & reporting cadence | D1, B2, A8, C5, C8 | Portal-reported counts are only as current and accurate as provider reporting behaviour; PIM Guide warns inaccurate inbound feeds drive increased cycle counts (pp. 13–14). Physician clinics report manually | Reporting-cadence rules (e.g., count required at ordering), compliance monitoring/reporting, ZPM-16 count messages as remote cycle counts, periodic forced recounts | Medium (governance + portal UX) | Medium — operational/behavioural risk, not technical |  |
| Portal concentration / delivery risk | A2, A4, A6, A7, A8, B8, C1–C8, D5, F10, UX2 | The portal scope expansion moves many requirements out of Epic custom development and into a single custom application: ordering, approvals, thresholds, exception capture, recall execution, pull-back, guided returns, cold-chain capture, on-hand reporting, all external notifications. The portal becomes mission-critical infrastructure — single point of delivery and operational failure for the entire external tier (~1,500 sites) | Treat the portal as a formal product: dedicated delivery team, phased releases (ordering/on-hand first; recall/approvals next), HA hosting, support model, GoA/PPHS-compliant build (also resolves UX2), notification-engine fallback (e.g., direct email) for outage scenarios | High (portal program — aggregate of split portal ratings) | Medium — risk is consolidated and manageable, but portal delivery now gates most external-tier requirements |  |

# Section 6 – Implementation Assessment

Epic should provide a realistic implementation plan, not a generic implementation methodology.

| Implementation phase | Epic response required |
| --- | --- |
| Discovery | Activities, duration, stakeholders, data required, decisions required. |
| Design | Workflow design, organization/facility model, product master, security, integration, reporting. |
| Build / configuration | Willow build, related Epic module build, security, external access, reporting, interfaces. |
| Data migration | Migration from existing VIMS, data mapping, validation, reconciliation, historical data approach. |
| Testing | System testing, integration testing, performance testing, UAT, regression testing, defect management. |
| Training | Role-based training, external provider training, depot training, support training, training materials. |
| Cutover | Parallel operations, transition, downtime, rollback, support readiness. |
| Go-live support | Hypercare, service desk, issue triage, monitoring, service levels. |
| Operational support | Ongoing support, release management, upgrades, reporting, SLA management. |

## Resource Requirements

| Resource group | Epic should identify required roles and estimated effort |
| --- | --- |
| Epic Willow |  |
| Epic pharmacy / medication management |  |
| Epic integration / Bridges / Interconnect / APIs |  |
| Epic Cogito / reporting / analytics |  |
| Epic security / identity / audit |  |
| Epic infrastructure / hosting |  |
| Epic project management |  |
| Alberta business SMEs |  |
| Alberta technical SMEs |  |
| Alberta privacy/security/legal |  |
| External provider representatives |  |

# Section 7 – Commercial Assessment

| Cost category | Epic response required |
| --- | --- |
| Licensing | Willow, related Epic modules, external user licensing, reporting/analytics, integration components. |
| Infrastructure / hosting | Hosting model, environments, disaster recovery, data residency, storage, networking. |
| Implementation services | Discovery, design, build, configuration, migration, integration, testing, training, go-live. |
| Training | Initial training, online modules, external provider training, ongoing updates. |
| Support | Service desk, application support, incident response, release support, SLA reporting. |
| Ongoing operations | Annual maintenance, upgrades, support model, reporting operations, security operations. |
| Third-party costs | Any non-Epic components needed for warehouse operations, barcode scanning, analytics, forecasting, or external provider access. |

# Section 8 – Executive Summary Template for Epic

Epic should provide an executive summary comparing the following options.

| Assessment dimension | Option 1: Willow as Alberta’s primary VIMS | Option 2: Specialized VIMS integrated with Epic | Epic recommended position |
| --- | --- | --- | --- |
| Functional fit |  |  |  |
| Architecture fit |  |  |  |
| External provider fit |  |  |  |
| Provincial supply chain fit |  |  |  |
| Implementation complexity |  |  |  |
| Time to implement |  |  |  |
| Cost profile |  |  |  |
| Major risks |  |  |  |
| Dependencies |  |  |  |
| Referenceability |  |  |  |
| Epic recommendation |  |  |  |

# Final Question for Epic

Would Epic recommend Willow as the primary provincial vaccine inventory and distribution platform for Alberta’s vaccine supply chain, or would Epic recommend a specialized VIMS integrated with Epic?

Please provide rationale, assumptions, limitations, reference implementations, architecture implications, implementation timeline, and commercial implications.

# Appendix A – Epic Response Checklist

Completed capability assessment tables for all domains.

Explicit distinction between native Willow, Epic configuration, other Epic modules, custom development, third-party products, and unsupported requirements.

Architecture diagrams for each viable option.

Gap analysis with workarounds and residual risk.

Reference implementations comparable to Alberta’s public health supply chain model.

Implementation plan and staffing model.

Commercial estimate and licensing assumptions.

Final recommendation: Willow primary VIMS vs specialized VIMS integrated with Epic.